## Slide 1: Panorama Ranches Open Space
Wayne Hall
Davis Farrar
Doug Cernonok
Dave Zamansky
Andrew Matuszeski
Sam Wallack
Henry de Gaspe de Domville Andrade
Colleen Hause
Jean Bauer

## Slide 2
Nine owners volunteered
Proposal to create a Board Subcommittee or Task Force

## Slide 3: Considerations
Board Member representation, communication, oversight?
Mission:
To facilitate further investigation and discussion among homeowners of open space improvements, including:
  Possible amenities and options (per owner input)
  Risks and Benefits (understanding, mitigating risks)
  Understanding costs and funding options
  Present data and information to homeowners and Board to determine what amenities (if any) should be pursued
  Incorporate desired amenities into a future state master plan

## Slide 4: ~~~
__
__
Guiding Principles:
  Listen / Communicate / Consider homeowner ideas and concerns
  Open and Transparent to homeowners and Board
  Open Space needs to remain a community asset
  There is no hurry / take the time to get it right
  Recognize and accept that “do nothing” may become the consensus of owners

## Slide 5: Notes
Owner discussion and/or feedback at ALL steps
Timeline unknown (doesn’t matter)
This group’s work ends at Step 3. Step 4: Phased Implementation can be either a Board responsibility, or a new group / new charter
Initial (rough) Task Plan:
Step Zero
Owner Opinion Survey
Step 1—Gather and Present Foundational Knowledge
Other HOAs
Realtors
County
Bylaws
CPW / State
Financial
Step 2—Ranking options
Solicit owner feedback on a variety of amenities and options
Step 3—Single Master Plan
Up/Down vote of owners on a specific master plan proposal
Board accept, reject, modify
Step 4—Phase 1 Planning and Implementation
Board only, or advisory continues?

## Slide 6
Requested Board Action:
  Recognize “Open Space Advisory Subcommittee” to the Board, with the stated goals, guiding principles, and work plan
  Support Subcommittee communication with homeowners in this process
  Authorize access to community email list for communications necessary to complete the mission
  Clarify equestrian easement
  Dedicated HOA owner web portal folder
  Appoint Board Member point of contact